## Slide 1
Make Your Projects Better
by Learning Processes
Jan Schilt – GamingWorks
MSc HRD

## Slide 2: What is this?

## Slide 3: This is what I hear all the time..
“This is typically our way of doing projects….”
“Yes, our projects are always out of time, budget and scope…”
“It doesn’t matter, this is our culture…”

## Slide 4: Example this morning

## Slide 6: We are not learning from our mistakes
We are not learning from our mistakes
We do not give our selves time to reflect, think and decide
We are not punished enough when we make mistakes
We accept the way we are doing
We are losing money, image and credits

## Slide 7: About Learning
Learning is solving problems
Learning is about transferring what we have learned to a new context
Learning is changing behaviors
Learning must be challenging
Learning must be useful
Learning must be a cheap as possible

## Slide 8: About Learning
KOLB
The Learning Process
Guidance
Learning styles
  Doing > experimenting, solve problems by trying
  Reflect > observe others, think first
  Think > logical thinker, reading, understand
  Decide > planner, technical issues,

## Slide 9: Example from this morning
REFLECTION : Fail Factors
Poor project startup
  Roles, responsibilities, processes
Lack of instruments to control/steer own work
Too many roles are steering
Lack of proactive approach
…

## Slide 10: Example from this morning
THINK : Success Factors
Give whole PM team time to learn
  Training, Kick off etc
Communicate expectations, roles, responsibilities AND AGREE, YES means YES
Use Work Packages, Tolerances, Empowerment to control and steer project on the execution level
Remove useless activities, double roles and responsibilities
Use PMO / PA to prepare decisions

## Slide 11: Example from this morning
DECIDE :
COMMITMENT FROM EACH ROLE TO DO WHAT WE AGREED…..

## Slide 12: About Learning
OUTCOME
BEHAVIOR
RULES
ATTITUDE
PRINCIPLES
OK?
YES
NO

## Slide 13: Where can we learn in Projects
?????????????????????

## Slide 14: Where can we learn in Projects
Project Start Up
Project team sessions
Project improvement sessions
One-to-one sessions PM - Employee
Project steering committees
Project closure sessions

## Slide 15: How can we learn
Project Start Up
  We use lessons learned from previous projects (project closure)
  We teach participants the ‘way we want to run this project’ (principles, attitudes, behaviours). > kick off session

## Slide 16: Where can we learn in Projects
Project team sessions
One-to-one sessions PM – Employee
  Check the outcome, happy?
  Root cause? P,A,R,B?
  Interventions on the right level
  As PM > use this to analyse
  USE Action Learning Programs to fix

## Slide 17: Action Learning Program
Team
Agreement
Responsibility
Learn from each other
Decide what to learn
Learning agenda
  Training
  Book
  Dialog
Transfer plan, transfer to day to day work (project)

## Slide 18: Where can we learn in Projects
Project improvement sessions
Project Steering Group
  Use learning cycle of KOLB
  Reflect
    What are we doing?
  Think
    What can we do about this?
  Decide
    What are we going to do tomorrow
  Do
Customer
Steering Group
Project Manager
Project Team

## Slide 19: Where can we learn in Projects
Project Closure
  With all stakeholders
  Follow KOLB
  Using PARBO
  Take your time
  Document, share
  And DECIDE

## Slide 20: Case 1 – Electricity Company
Project Startup with Project Management SIM
With all project roles
Explore ‘How are we going to do this?’
Document outcomes, agreement
Share key success factors
Outcomes:
  Reference for reflection, open dialog
  Clear roles and processes

## Slide 21: Case 2 – Oil Storage Company
Project Improvement
New project : €50M, Assessment -> poor outcomes on
  Requirements management, Proactivity, Controlling, reporting, informing
Execute Simulation and found solutions to avoid Risks
Outcomes:
  List of improvements, Action Learning 40hours

## Slide 22: Case 3 – Hospital
Project Steering Committee
Large Rebuild Project, with 3 suppliers
Problem > communication
Risk > costs, result, miscommunications
PM Sim with 3 parties
  Team work, agree on how to solve issues
Outcomes:
  First team that worked this way
  Better understanding

## Slide 23: Tips for better Projects by Learning
  PLAN learning moments as part of project
  Work with all roles within project
  Apply professional reflection
  Don’t accept making mistakes
  Re-use what went well
  Be honest to yourself
  Complacency will lead to gridlock
  Dare to give feedback (positive and negative)
  Learn to learn
  Learn as a WHOLE team

## Slide 24
Thanks
Jan Schilt
CEO GamingWorks
www.gamingworks.nl
j.schilt@gamingworks.nl